SOCKSEEK UI

Tehnička specifikacija, arhitektura i plan implementacije za Codex

Local-first desktop player i Soulseek downloader s uvozom playlista iz vanjskih servisa

| Repozitorij | k33zo33/sockseek |
| --- | --- |
| Polazna grana / commit | master / ef36306c86046757d76d6c1158a48c7b2f58dc2c |
| Licencni put | Put A - GNU AGPL v3, otvoreni izvorni kod |
| Datum specifikacije | 23. lipnja 2026. |

Namjena dokumenta

Ovaj dokument je provedbena specifikacija. Codex ga treba koristiti kao izvor istine za razvoj aplikacije iz postojećeg forka, sprint po sprint, bez promjene zaključanih odluka bez novog ADR-a.

# Kontrola dokumenta

| Polje | Vrijednost |
| --- | --- |
| Verzija | 1.0 |
| Status | Odobrena početna specifikacija |
| Vlasnik proizvoda | Zoran Miladinović |
| Namijenjeno | Codex, razvojni suradnici i budući maintaineri |
| Jezik | Hrvatski; nazivi koda, API-ja i projekata ostaju na engleskom |
| Izvor istine | Ovaj dokument + ADR datoteke koje se iz njega kreiraju u repozitoriju |
| Promjene odluka | Isključivo kroz novi ADR i PR koji ažurira ovu specifikaciju |

Zaključane odluke 1) Vanjski servisi ne reproduciraju niti isporučuju audio. 2) Oni služe samo za uvoz/sinkronizaciju playlista i metapodataka. 3) Sav playback dolazi iz lokalnih datoteka ili Soulseek downloada. 4) Projekt ostaje AGPL v3. 5) Postojeći Sockseek engine se zadržava iza adaptera i ne prepisuje se od nule.

# Sadržaj

Glavna poglavlja dokumenta:

| 1. Izvršni sažetak | 15. Sigurnost, privatnost i operativna pravila |
| --- | --- |
| 2. Zaključane odluke proizvoda | 16. Konfiguracija i profili |
| 3. Licencni i distribucijski model - Put A | 17. Testna strategija |
| 4. Polazno stanje postojećeg forka | 18. CI/CD i packaging |
| 5. Ciljna arhitektura | 19. Strategija migracije iz postojećeg forka |
| 6. Komponente i odgovornosti | 20. Plan razvoja po sprintovima |
| 7. Domenski model | 21. Codex razvojni runbook |
| 8. Persistence i baza podataka | 22. Globalni Definition of Done |
| 9. Integracijski ugovori | 23. MVP i javni release gateovi |
| 10. Uvoz, sinkronizacija i rješavanje playlista | 24. Post-MVP backlog |
| 11. Integracija s postojećim Soulseek engineom | 25. Početni prompt za Codex |
| 12. Player arhitektura | 26. Traceability matrica |
| 13. API i događaji | 27. Izvori i referentni dokumenti |
| 14. Desktop UI/UX specifikacija | 28. Konačna implementacijska direktiva |

# 1. Izvršni sažetak

Cilj je pretvoriti postojeći Sockseek fork u pristupačnu desktop glazbenu aplikaciju koja izgleda i ponaša se kao moderan player, ali koristi postojeći Soulseek engine za pronalaženje i preuzimanje glazbe. Korisnik može povezati podržane račune ili unijeti javnu playlistu, uvesti popis pjesama, riješiti stavke prema lokalnoj biblioteci ili Soulseek rezultatima, preuzeti nedostajuće pjesme i reproducirati ih iz iste aplikacije.

Spotify i YouTube bit će izvori korisničkih playlista. Bandcamp će u prvoj javnoj verziji podržavati javne URL-ove jer službeni API nije opći fan-account API. MusicBrainz se koristi kao javni metadata provider, a ne kao izvor playlista; za MetaBrainz korisničke playliste može se naknadno dodati ListenBrainz. Nijedan od tih servisa ne smije biti audio source unutar našeg playera.

Tehnički pristup je evolucijski: postojeći projekti Sockseek.Core, Sockseek.Api, Sockseek.Server i Sockseek.Cli ostaju funkcionalni. Dodaju se novi domenski, aplikacijski, infrastrukturni, integracijski, player i desktop slojevi. UI se spaja na lokalni daemon preko postojećeg HTTP/SignalR temelja. Time se smanjuje rizik i čuva dokazana logika pretrage, rangiranja, downloada, retryja, cancellationa i workflowa.

Konačna definicija proizvoda Sockseek UI je local-first desktop glazbeni player i downloader. Vanjske playliste predstavljaju željeni popis pjesama; aplikacija ih povezuje s lokalnim datotekama ili Soulseek rezultatima. Reprodukcija se obavlja isključivo iz lokalne datoteke, dovršenog downloada ili djelomično preuzete Soulseek datoteke kroz kontrolirani “Play while downloading” način.

## 1.1. Ključni ishodi MVP-a

Moderan cross-platform desktop UI s onboardingom, pretragom, playlistama, bibliotekom, download queueom i playerom.

Povezivanje Spotify i YouTube računa samo radi čitanja playlista i njihovih stavki.

Import javnih Bandcamp URL-ova bez autentificiranog scrapinga.

MusicBrainz metadata enrichment i identifikacija pjesama preko MBID/ISRC vrijednosti.

Ujedinjena lokalna playlist struktura koja čuva izvorni provider i status svake stavke.

Soulseek search, candidate review, bulk download i retry preko postojećeg enginea.

Lokalni player s queueom, shuffle/repeat kontrolama i podržanim audio formatima.

Opcionalni “Play while downloading” za formate koji prolaze capability test.

AGPL-compliant distribucija s vidljivom licencom i dostupnim izvornim kodom.

## 1.2. MVP nije

Spotify, YouTube, Bandcamp ili drugi streaming player.

Alat za preuzimanje audija s YouTubea ili Spotifyja.

Centralizirani cloud Soulseek servis za velik broj korisnika.

Mobilna aplikacija ili web SaaS u prvoj fazi.

Potpuno nova implementacija Soulseek protokola.

Automatski downloader svih stavki bez korisnikove jasne akcije ili konfigurirane politike.

# 2. Zaključane odluke proizvoda

| ID | Odluka | Posljedica za implementaciju |
| --- | --- | --- |
| D-01 | Vanjski servisi su playlist/metadata izvori, ne audio izvori. | Provider ugovori nemaju playback ni download metode. UI nikad ne nudi “Play from Spotify/YouTube”. |
| D-02 | Sav audio dolazi iz lokalne biblioteke ili Soulseeka. | MediaSourceResolver vraća LocalFile ili ProgressiveSoulseekFile. |
| D-03 | Licenca ostaje GNU AGPL v3. | Izvorni kod i pravne obavijesti moraju biti dostupni korisniku; izvedeni rad ostaje AGPL. |
| D-04 | Postojeći Sockseek engine ostaje osnova. | Novi slojevi komuniciraju s njim preko adaptera; nema big-bang rewritea. |
| D-05 | Aplikacija je local-first. | Soulseek credentials, provider tokeni, baza i glazba ostaju na korisnikovu računalu. |
| D-06 | Desktop UI je cross-platform. | Ciljani UI framework je Avalonia; Windows je prvi release target, Linux drugi, macOS nakon stabilizacije. |
| D-07 | Backend ostaje odvojen proces. | Desktop shell pokreće lokalni Sockseek daemon i komunicira preko localhost HTTP + SignalR. |
| D-08 | Provider integracije su capability-driven. | UI prikazuje samo službeno dostupne funkcije; Bandcamp “Connect account” nije lažno izložen. |
| D-09 | Legacy CLI ostaje podržan. | Nove promjene ne smiju pokvariti postojeći CLI i daemon workflow. |
| D-10 | Promjena odluke zahtijeva ADR. | Codex ne smije samostalno promijeniti framework, bazu, licencu ili provider scope. |

## 2.1. Funkcionalni opseg po provideru

| Provider | MVP mogućnost | Nije dopušteno / nije dostupno | Status |
| --- | --- | --- | --- |
| Spotify | OAuth PKCE, popis korisničkih playlista, čitanje stavki, opcionalno saved tracks kao sintetička playlista. | Nema Spotify playbacka, audio streama ni “download from Spotify”. Development mode ima ograničen broj korisnika. | Implementirati iza feature flaga i jasnog quota upozorenja. |
| YouTube | Google OAuth, popis playlista korisnika, čitanje video metapodataka i redoslijeda. | Nema iframe playera, audio extractiona, YouTube downloada ni offline cachea. | Implementirati kao playlist import. |
| Bandcamp | Import javnog album/track URL-a i metapodataka; kasnije import javno dostupne kolekcije ako postoji stabilan službeni put. | Nema općeg fan OAuth API-ja; nema authenticated scrapinga ni spremanja cookiesa. | MVP: public URL import. |
| MusicBrainz | Javni metadata lookup, MBID/ISRC enrichment, kanonski artist/release/recording podaci. | MusicBrainz nema korisničke playliste za import. | Metadata provider bez obveznog accounta. |
| ListenBrainz | Opcionalno u kasnijem sprintu: korisničke playliste i povijest kao MetaBrainz account integracija. | Nije zamjena za MusicBrainz metadata model. | Post-MVP ili dio MetaBrainz sprinta. |
| Soulseek | Search, album folder discovery, download, retry, candidate ranking, progressive local playback. | Nije centralizirani cloud servis; mora se napraviti compliance audit prije javnog releasea. | Glavni audio backend. |

## 2.2. Važna ograničenja dostupnosti

Spotify desktop aplikacija mora koristiti Authorization Code with PKCE jer ne može sigurno čuvati client secret. Spotify development mode trenutno je ograničen na najviše pet allowlistanih korisnika; šira distribucija ovisi o Spotify odobrenju i quota modu [R1-R3].

YouTube Data API može vratiti playliste vlasnika autentificiranog računa kroz autorizirani zahtjev s mine=true; desktop OAuth koristi system browser i lokalni redirect URI [R4-R5].

Bandcamp službeni API namijenjen je labelima i merchandise fulfillment partnerima, pa obični fan account connect nije dio MVP-a [R8].

MusicBrainz treba globalni limiter od najviše približno jednog zahtjeva u sekundi po IP-u i smislen User-Agent [R6-R7].

Soulseek pravila navode da automatizirani klijenti bez punog skupa funkcija nisu dopušteni te toleriraju alternativne klijente s punim funkcijama; prije javnog releasea potreban je poseban compliance sprint [R9].

# 3. Licencni i distribucijski model - Put A

Projekt nastavlja koristiti postojeći Sockseek kod pod GNU Affero General Public License v3. To je svjesna odluka: aplikacija ostaje otvorenog izvornog koda, a izmjene servera, enginea, API-ja i UI-ja objavljuju se pod istom licencom. Ovaj dokument nije pravni savjet, ali implementacija mora poštovati praktične zahtjeve licence i zadržati postojeći LICENSE.

## 3.1. Obavezne implementacijske mjere

Ne uklanjati postojeći LICENSE niti copyright obavijesti.

Dodati ekran Settings > About > License s nazivom licence, tekstom bez jamstva i poveznicom na izvorni kod.

Distribucijski paket mora sadržavati THIRD-PARTY-NOTICES i uputu gdje se preuzima Corresponding Source.

Svaki javno dostupan daemon build mora korisniku jasno ponuditi izvorni kod točno te verzije.

Datoteke koje su značajno izmijenjene trebaju imati jasnu povijest kroz Git i release notes; ne umetati lažne autore.

Frontend, backend i packaging skripte smatraju se dijelom istog proizvoda i ostaju AGPL-kompatibilni.

Automatski generirani OpenAPI i migracije moraju biti u repozitoriju.

Release gate Nijedan javni binary release ne smije biti objavljen dok About ekran, LICENSE, THIRD-PARTY-NOTICES, source URL i release source tag nisu prisutni i testirani.

# 4. Polazno stanje postojećeg forka

Polazna točka je javni fork k33zo33/sockseek, grana master, commit ef36306c86046757d76d6c1158a48c7b2f58dc2c. U trenutku izrade dokumenta upstream fiso64/sockseek sadrži 25 dodatnih commitova. Fork nema vlastitu divergenciju koju treba čuvati, pa je preporučeno prvo napraviti kontrolirani fast-forward na provjereni upstream commit.

## 4.1. Dijelovi koje zadržavamo

| Projekt / komponenta | Vrijednost za novu aplikaciju | Strategija |
| --- | --- | --- |
| Sockseek.Core | DownloadEngine, job model, extractori, pretraga, rangiranje, downloader, skip logika, organizacija datoteka. | Zadržati i omotati adapterom; refaktorirati samo uz testove. |
| Sockseek.Api | Postojeći DTO-i i SockseekApiClient. | Proširiti verzioniranim app ugovorima; ne lomiti postojeći protokol. |
| Sockseek.Server | ASP.NET Core daemon, EngineSupervisor, state store, OpenAPI i SignalR. | Pretvoriti u lokalni application host; zadržati legacy endpointove. |
| Sockseek.Cli | Dokaz da lokalni i remote backend rade; napredni korisnici. | Održavati kompatibilnost i koristiti za dijagnostiku. |
| Test projekti | Velika postojeća pokrivenost core, CLI i server ponašanja. | Svi testovi moraju ostati zeleni nakon svakog sprinta. |
| Benchmark projekt | Mjerenje sortera, projekcija i velikih rezultata. | Proširiti za playlist resolution i library scan. |

## 4.2. Uočeni tehnički dug koji ne blokira prvi UI

DownloadEngine je prevelik orkestrator i sam kod ga označava kao God Class. Ne prepisivati ga u početnim sprintovima; izolirati ga gatewayem.

Job objekti su mutable i šalju PropertyChanged s background threadova. UI ne smije dobivati direktne Job instance; smije dobivati samo immutable snapshot DTO-e.

M3uEditor upravlja i indeksom i playlistom. Razdvajanje je kasniji refactor, nakon funkcionalnog playera.

Dockerfile u baselineu koristi .NET 6 pakete i nije usklađen s net10.0 projektima. Packaging sprint mora ga zamijeniti.

Daemon u baselineu nema dovoljno lokalne aplikacijske autentikacije. Desktop izdanje mora uvesti localhost session token i default bind samo na loopback.

## 4.3. Obavezni početni Git postupak

git checkout master git pull --ff-only origin master git tag sockseek-ui-baseline-ef36306 ef36306c86046757d76d6c1158a48c7b2f58dc2c git remote add upstream https://github.com/fiso64/sockseek.git git fetch upstream git checkout -b codex/sprint-00-baseline-sync git merge --ff-only upstream/master dotnet restore dotnet build -c Release dotnet test -c Release --no-build

## 4.4. Baseline sync gate

Prije prvog funkcionalnog sprinta Codex mora zaključati reproducibilnu početnu točku. Ovaj gate sprječava da se UI i novi application sloj grade nad nepoznatom ili djelomično sinkroniziranom verzijom enginea.

Working tree mora biti čist, bez lokalnih necommitiranih izmjena.

Remote origin mora pokazivati na k33zo33/sockseek, a upstream na fiso64/sockseek.

Tag sockseek-ui-baseline-ef36306 mora pokazivati na dokumentirani baseline commit ef36306c86046757d76d6c1158a48c7b2f58dc2c.

Codex mora dohvatiti upstream i izraditi compare izvještaj prije bilo kakvog mergea.

Fast-forward je dopušten samo ako nema vlastite divergencije i nakon pregleda breaking promjena.

Nakon sinkronizacije obavezni su dotnet restore, Release build i cijeli test suite.

Konačni commit koji postaje razvojna baza mora se zapisati u docs/baseline.md i u prvi sprint PR.

STOP UVJET: ako fast-forward više nije moguć, ako testovi baselinea ne prolaze ili se pojavi licencna/kompatibilnosna nejasnoća, Codex mora stati, dokumentirati razliku i otvoriti ADR/PR za odluku. Ne smije koristiti force-push niti silom prepisati master.

# 5. Ciljna arhitektura

## 5.1. Arhitekturna načela

Local-first: glazba, credentials, provider tokeni i baza ostaju lokalni.

API-first: Desktop UI komunicira s daemonom kroz verzionirani HTTP API i SignalR evente.

Strangler pattern: novi slojevi postupno obavijaju postojeći Sockseek engine.

Capability-driven providers: svaki provider deklarira što službeno podržava.

Immutable UI state: UI dobiva DTO snapshotove, nikad mutable Core objekte.

Idempotent sync: ponovljeni import iste playliste ne duplicira stavke.

Explicit user action: download i spajanje nejasnih rezultata moraju biti vidljivi i poništivi.

Secure by default: localhost only, PKCE, secret store, log redaction.

Backward compatibility: CLI i postojeći daemon API ostaju funkcionalni do eksplicitne deprecacije.

## 5.2. Procesna topologija

┌──────────────────────────────────────────────┐ │ Sockseek.Desktop (Avalonia UI) │ │ - Views / ViewModels │ │ - Design system │ │ - Local daemon process supervisor │ └──────────────────────┬───────────────────────┘ │ HTTP + SignalR, localhost session token ┌──────────────────────▼───────────────────────┐ │ Sockseek.Server / Local Application Host │ │ - Existing job API │ │ - New /api/v1 application API │ │ - Playlist sync and resolution │ │ - Library index │ │ - Player coordinator │ │ - SQLite + secret store │ └───────────────┬────────────────┬─────────────┘ │ │ ┌─────────▼────────┐ ┌────▼────────────────────┐ │ Existing Core │ │ Provider integrations │ │ Soulseek engine │ │ Spotify / YouTube │ │ search/download │ │ Bandcamp / MusicBrainz │ └─────────┬────────┘ └─────────────────────────┘ │ Soulseek network

## 5.3. Zašto odvojeni daemon proces

UI crash ne prekida nužno aktivne downloade.

Postojeći remote CLI i budući remote-control klijent mogu koristiti isti API.

OAuth callback, library scan i player ostaju u kontroliranom backend procesu.

Moguće je pokretati daemon bez UI-ja za napredne korisnike.

Engine logovi i crash recovery mogu se odvojiti od UI render loopa.

## 5.4. Ciljana struktura solutiona

Existing projects (ostaju): Sockseek.Core Sockseek.Api Sockseek.Server Sockseek.Cli Sockseek.*.Tests Sockseek.Benchmarks New projects: Sockseek.Domain Sockseek.Application Sockseek.Infrastructure Sockseek.Integrations.Abstractions Sockseek.Integrations.Spotify Sockseek.Integrations.YouTube Sockseek.Integrations.Bandcamp Sockseek.Integrations.MetaBrainz Sockseek.Player Sockseek.Desktop New test projects: Sockseek.Domain.Tests Sockseek.Application.Tests Sockseek.Infrastructure.Tests Sockseek.Integrations.Tests Sockseek.Player.Tests Sockseek.Desktop.Tests Sockseek.E2E.Tests

## 5.5. Pravila ovisnosti

| Projekt | Smije ovisiti o | Ne smije ovisiti o |
| --- | --- | --- |
| Domain | Samo BCL. | EF Core, Avalonia, Spotify SDK, Soulseek.Core, filesystem. |
| Application | Domain, Integrations.Abstractions. | Avalonia, konkretni provider SDK-i, konkretna baza. |
| Infrastructure | Application, Domain. | Desktop UI. |
| Integrations.* | Application, Domain, Abstractions. | Desktop UI, Soulseek.Core internals. |
| Player | Application, Domain. | Provider SDK-i; vanjski streaming servisi. |
| Server | Application, Infrastructure, Player, adapter prema Coreu. | Avalonia. |
| Desktop | Sockseek.Api contracts/client, UI toolkit. | Sockseek.Core, EF DbContext, provider SDK-i. |

# 6. Komponente i odgovornosti

| Komponenta | Odgovornost | Ključni izlazi |
| --- | --- | --- |
| SoulseekEngineGateway | Pretvara application zahtjeve u postojeće engine jobove i mapira evente u snapshotove. | SearchSession, DownloadSnapshot, WorkflowSnapshot. |
| PlaylistImportService | Dohvaća vanjsku playlistu, normalizira stavke i sprema idempotentni snapshot. | LocalPlaylist + PlaylistItem zapisi. |
| PlaylistSyncService | Uspoređuje provider snapshot s lokalnim stanjem i čuva resolution/download status. | Added/updated/removed diff. |
| TrackIdentityService | Povezuje provider stavke, MusicBrainz identitete i lokalne datoteke. | CanonicalTrack + MatchDecision. |
| PlaylistResolutionService | Za neriješene stavke pokreće local lookup ili Soulseek search workflow. | Resolved, ReviewRequired ili Unresolved status. |
| LibraryIndexer | Skenira direktorije, čita tagove i prati promjene datoteka. | LocalMediaFile i LibraryTrack zapisi. |
| PlaybackCoordinator | Upravlja queueom, aktivnim sourceom, media engineom i player eventima. | PlayerStateSnapshot. |
| ProgressivePlaybackCoordinator | Određuje kada je djelomična datoteka spremna za reprodukciju. | Buffer state i playable source. |
| ProviderConnectionService | OAuth start/callback/refresh/disconnect bez izlaganja tokena UI-ju. | ExternalAccount status. |
| SecretStore | Sprema provider i eventualne Soulseek tajne u OS credential store. | Opaque secret reference. |
| AppStateStore | SQLite persistence i EF Core migracije. | Trajni lokalni application state. |
| DesktopDaemonSupervisor | Pokreće child daemon, čita port/token i radi crash restart politiku. | Backend connection state. |

# 7. Domenski model

## 7.1. Glavni agregati

| Agregat | Svrha | Najvažnija pravila |
| --- | --- | --- |
| ExternalAccount | Povezani provider račun. | Token nije dio entiteta; čuva samo SecretReference i stanje autorizacije. |
| ExternalPlaylist | Providerova playlista ili javni URL snapshot. | Jedinstvena po Provider + ExternalPlaylistId + AccountId. |
| Playlist | Lokalna korisnička playlista. | Može biti Copy ili Mirror import; nikad ne ovisi o dostupnosti providera za playback. |
| PlaylistItem | Jedna željena pjesma u playlisti. | Čuva originalni provider item ID, poziciju, snapshot metapodataka i resolution status. |
| CanonicalTrack | Interni identitet pjesme. | Može imati više TrackSource i LocalMediaFile zapisa. |
| TrackSource | Veza kanonske pjesme s providerom ili MusicBrainzom. | Provider external ID je immutable identitet sourcea. |
| LocalMediaFile | Fizička audio datoteka. | Jedinstvena po normaliziranoj putanji; hash je opcionalan i računa se u pozadini. |
| ResolutionAttempt | Povijest pokušaja spajanja stavke. | Čuva score, metodu i korisnikovu odluku. |
| DownloadWorkflow | Application pogled na Core workflow. | Ne duplicira svaki Core detalj; čuva mapu na engine ID i trajne rezultate. |
| PlaybackQueue | Trajni red reprodukcije. | Stavka može biti LocalFile, ProgressiveDownload ili PendingResolution. |

## 7.2. Playlist item state machine

Imported │ ├─ local exact match ───────────────► AvailableLocal │ ├─ probable match ─────────────────► ReviewRequired │ │ approve │ ▼ │ AvailableLocal │ └─ no local match ─────────────────► Unresolved │ resolve/download ▼ Searching │ candidate ▼ CandidateFound │ download ▼ Downloading │ success ▼ AvailableLocal Terminal side states: Failed, Skipped, RemovedFromSourcePlaylist

## 7.3. Kanonsko spajanje pjesama

TrackIdentityService mora koristiti determinističke signale prije fuzzy usporedbe. Automatski spoj niske sigurnosti nije dopušten.

| Signal | Predloženi score | Pravilo |
| --- | --- | --- |
| Jednaki ISRC | 1.00 | Automatski spoj, osim ako trajanje odstupa više od 10 sekundi. |
| Jednaki MusicBrainz Recording MBID | 0.99 | Automatski spoj. |
| Prethodna korisnička odluka / source mapping | 1.00 | Uvijek koristiti dok source postoji. |
| Normalizirani artist + title + duration | 0.45 + 0.40 + 0.15 | Automatski samo ako ukupno >= 0.92. |
| Artist + title bez trajanja | najviše 0.88 | Zahtijeva review ako nema drugih signala. |
| Live/remix/edit/version konflikt | -0.20 do -0.40 | Smanjiti score; ne spajati studijsku i live verziju automatski. |
| Album podudaranje | +0.05 | Samo pomoćni signal, nikad dovoljan samostalno. |

Pragovi AutoMatchThreshold = 0.92; ReviewThreshold = 0.75. Vrijednosti moraju biti konfigurabilne i pokrivene testovima s fixture skupom različitih verzija, remixa, live snimki i feat. zapisa.

# 8. Persistence i baza podataka

Koristi se SQLite s EF Core migracijama. Baza je lokalna i pripada jednom korisničkom profilu aplikacije. Provider tokeni ne spremaju se u SQLite u čitljivom obliku.

## 8.1. Predložene tablice

| Tablica | Ključna polja / indeksi |
| --- | --- |
| AppProfile | Id, Name, CreatedAtUtc, Active; podrška za buduće odvojene lokalne profile. |
| ExternalAccount | Id, Provider, ExternalUserId, DisplayName, SecretReference, Status, LastAuthorizedAtUtc; unique Provider+ExternalUserId. |
| ExternalPlaylist | Id, AccountId nullable, Provider, ExternalId, Url, Name, SnapshotVersion, LastSyncedAtUtc; unique Provider+ExternalId+AccountId. |
| Playlist | Id, Name, ImportMode, ExternalPlaylistId nullable, CreatedAtUtc, UpdatedAtUtc. |
| PlaylistItem | Id, PlaylistId, Position, ProviderItemId, CanonicalTrackId nullable, Status, SnapshotJson, RemovedAtUtc; unique PlaylistId+ProviderItemId. |
| Artist | Id, Name, SortName, MusicBrainzArtistId nullable. |
| Album | Id, Title, MusicBrainzReleaseGroupId nullable, Year nullable. |
| CanonicalTrack | Id, Title, DurationMs, Isrc nullable, MusicBrainzRecordingId nullable, NormalizedArtist, NormalizedTitle. |
| TrackSource | Id, CanonicalTrackId, Provider, ExternalId, ExternalUrl, RawMetadataJson; unique Provider+ExternalId. |
| LocalMediaFile | Id, CanonicalTrackId nullable, Path, Size, LastWriteUtc, DurationMs, Codec, Bitrate, SampleRate, BitDepth, Availability; unique normalized Path. |
| ResolutionAttempt | Id, PlaylistItemId, CandidateTrackId nullable, EngineJobId nullable, Method, Score, Decision, CreatedAtUtc. |
| DownloadRecord | Id, WorkflowId, EngineJobId, PlaylistItemId nullable, Status, OutputPath, CandidateJson, ErrorCode, timestamps. |
| PlaybackQueue | Id, Name, CurrentIndex, RepeatMode, ShuffleSeed, UpdatedAtUtc. |
| PlaybackQueueItem | Id, QueueId, Position, CanonicalTrackId, LocalMediaFileId nullable, DownloadRecordId nullable, State. |
| ProviderSyncState | Provider, AccountId, ResourceId, Cursor, ETag, LastSuccessUtc, LastError. |
| AppSetting | Key, JsonValue, UpdatedAtUtc. |
| SchemaInfo | ApplicationVersion, MigrationVersion, LastBackupUtc. |

## 8.2. Migracijska pravila

Svaka schema promjena mora imati EF Core migraciju i test nadogradnje s prethodne release baze.

Prije destructive migracije automatski napraviti kopiju baze u backup direktorij.

Migracije se izvršavaju u daemonu prije prihvaćanja UI konekcije.

Downgrade nije podržan; rollback releasea mora vratiti backup baze.

Raw provider metadata može se čuvati kao JSON radi kompatibilnosti, ali ključna polja moraju biti normalizirana u stupce.

Datoteke i glazba nikad se ne brišu samo zato što je provider stavka uklonjena iz source playliste.

# 9. Integracijski ugovori

## 9.1. Provider capabilities

[Flags] public enum PlaylistProviderCapabilities { None = 0, ConnectAccount = 1 << 0, ImportPublicUrl = 1 << 1, ListUserPlaylists = 1 << 2, ReadPlaylistItems = 1 << 3, ReadSavedTracks = 1 << 4, IncrementalSync = 1 << 5, RequiresManualAppApproval = 1 << 6 }

## 9.2. Minimalni provider interface

public interface IPlaylistSourceProvider { string ProviderId { get; } PlaylistProviderCapabilities Capabilities { get; } Task<AuthorizationStartResult> StartAuthorizationAsync( AuthorizationRequest request, CancellationToken cancellationToken); Task<ExternalAccountSnapshot> CompleteAuthorizationAsync( AuthorizationCallback callback, CancellationToken cancellationToken); Task<IReadOnlyList<ExternalPlaylistSummary>> GetPlaylistsAsync( ExternalAccountId accountId, CancellationToken cancellationToken); Task<ExternalPlaylistSnapshot> GetPlaylistAsync( ExternalPlaylistRequest request, CancellationToken cancellationToken); Task DisconnectAsync( ExternalAccountId accountId, CancellationToken cancellationToken); }

Zabranjeno u ugovoru Ne uvoditi IPlaybackProvider, GetAudioStreamAsync, DownloadTrackAsync niti provider audio URL. Vanjski servisi nisu media source.

## 9.3. Normalizirani vanjski track DTO

public sealed record ExternalTrackSnapshot( string Provider, string ExternalTrackId, string Title, IReadOnlyList<string> Artists, string? Album, int? DurationMs, string? Isrc, string? ExternalUrl, string? ArtworkUrl, string? MusicBrainzRecordingId, string RawMetadataJson);

## 9.4. OAuth i tajne

Desktop OAuth koristi system browser, PKCE, state i loopback redirect.

UI dobiva samo status povezivanja i javni account profil; access/refresh token nikad ne ide u UI proces.

Tokeni se spremaju preko ISecretStore; SQLite sadrži samo SecretReference.

Refresh se obavlja unutar provider adaptera uz per-account lock da se izbjegne paralelni refresh race.

Disconnect prvo revokea token ako provider podržava revoke, zatim briše secret i označava account disconnected.

Log filter mora prepoznati Authorization, access_token, refresh_token, code_verifier i client_secret.

# 10. Uvoz, sinkronizacija i rješavanje playlista

## 10.1. Načini importa

| Način | Ponašanje | Kada koristiti |
| --- | --- | --- |
| Copy | Jednokratni snapshot. Nakon importa lokalna playlista je neovisna o provideru. | Default za javne URL-ove i korisnike koji žele ručno uređivati. |
| Mirror | Source playlist ostaje autoritet za redoslijed i članstvo; lokalni resolution/download podaci se čuvaju. | Spotify/YouTube povezani račun uz uključenu sinkronizaciju. |
| Append | Novi provider itemi se dodaju, ali uklanjanja na provideru ne uklanjaju lokalne stavke. | Arhivske i “collect forever” playliste. |

## 10.2. Idempotentni sync algoritam

Dohvati provider snapshot sa stabilnim playlist item ili track ID vrijednostima.

Normaliziraj sve stavke u ExternalTrackSnapshot.

Usporedi po ProviderItemId; ne uspoređuj samo po poziciji.

Ažuriraj naziv, poziciju i metadata snapshot bez brisanja CanonicalTrack veze.

Nove stavke dodaj kao Imported/Unresolved.

U Mirror modu nestale stavke označi RemovedAtUtc; ne briši lokalnu datoteku niti download record.

Promjenu pozicije odradi u jednoj transakciji s privremenim sort keyem da se izbjegnu unique konflikti.

Spremi provider cursor/ETag ako je dostupan.

Emitiraj PlaylistSyncCompleted event s diff brojevima.

## 10.3. Resolution pipeline

PlaylistItem │ ├─ Existing manual mapping? │ └─ yes -> CanonicalTrack ├─ ISRC / MusicBrainz exact match? │ └─ yes -> CanonicalTrack ├─ Local library deterministic/fuzzy match? │ ├─ >= Auto threshold -> AvailableLocal │ └─ review range -> ReviewRequired └─ unresolved │ user presses Resolve / Download / Play ▼ SoulseekEngineGateway search │ ├─ auto profile selects candidate -> Downloading ├─ ambiguous -> CandidateReview └─ no result -> Failed/Retryable

## 10.4. Bulk playlist operacije

Resolve all unresolved items.

Download all missing items.

Download selected items.

Retry failed items.

Apply quality profile to selected items.

Skip item without deleting it.

Manually map to local file.

Manually choose Soulseek candidate.

Remove from local playlist without modifying provider unless posebna write-back funkcija bude kasnije odobrena.

# 11. Integracija s postojećim Soulseek engineom

## 11.1. Gateway contract

public interface ISoulseekEngineGateway { Task<SearchHandle> StartTrackSearchAsync( TrackSearchRequest request, CancellationToken cancellationToken); Task<SearchHandle> StartAlbumSearchAsync( AlbumSearchRequest request, CancellationToken cancellationToken); Task<DownloadHandle> StartDownloadAsync( CandidateReference candidate, DownloadOptions options, CancellationToken cancellationToken); Task CancelJobAsync(Guid engineJobId, CancellationToken cancellationToken); Task<bool> TryNextCandidateAsync(Guid engineJobId, CancellationToken cancellationToken); Task<JobSnapshot?> GetJobAsync(Guid engineJobId, CancellationToken cancellationToken); IAsyncEnumerable<EngineEventEnvelope> SubscribeAsync( Guid workflowId, CancellationToken cancellationToken); }

## 11.2. Adapter pravila

Adapter je jedino novo mjesto koje smije poznavati Sockseek.Core Job tipove.

Mapiranje je jednosmjerno: Core Job -> immutable DTO snapshot. UI nikad ne mutira Core Job.

Postojeći EngineSupervisor i SockseekApiClient koriste se gdje je moguće umjesto direktnog pozivanja privatnih metoda.

Novi application workflow ID mora se mapirati na postojeći Core WorkflowId.

Engine DisplayId je prikazni podatak, ne trajni ključ u bazi.

Core evente koalescirati prije slanja UI-ju kako progress eventovi ne bi preplavili render thread.

Cancellation i next-candidate moraju ostati kompatibilni s postojećim CLI ponašanjem.

## 11.3. Što se ne refaktorira u prvoj fazi

Unutarnji Searcher i Downloader algoritmi.

ResultSorter kriteriji, osim dodatnih testova i bugfixeva.

Existing extractor registry, osim uklanjanja provider playback/download koncepata iz novog UI-ja.

Job state model, sve dok DTO adapter daje konzistentne snapshotove.

Legacy CLI configuration binding.

# 12. Player arhitektura

Player je novi application subsystem. Ne koristi Spotify, YouTube, Bandcamp ni drugi provider kao audio source. MediaSourceResolver vraća samo lokalnu datoteku ili datoteku koju trenutno piše Soulseek downloader.

## 12.1. Player komponente

| Komponenta | Odgovornost |
| --- | --- |
| PlaybackCoordinator | Jedini vlasnik player state machinea, queuea i komandi. |
| IMediaEngine | Apstrakcija nad LibVLCSharp ili drugim odabranim lokalnim media engineom. |
| MediaSourceResolver | Odabire najbolju lokalnu datoteku ili pokreće resolve/download workflow. |
| PlaybackQueueStore | Trajno čuva queue, current index, shuffle seed i repeat mode. |
| ProgressivePlaybackCoordinator | Provjerava capability, buffer i rast datoteke. |
| MediaMetadataReader | Čita trajanje, codec, tags, ReplayGain i cover art iz lokalne datoteke. |
| SystemMediaSessionBridge | Media keys, OS now-playing metadata i headset kontrole. |

## 12.2. Player state machine

Stopped │ Play ▼ ResolvingSource ── unresolved ─► Searching/Downloading │ local file │ buffer ready / complete ▼ ▼ Loading ── ready ─► Playing ◄──── Buffering │ │ │ ▲ │ error │ └ Pause │ underrun ▼ ▼ │ Failed Paused ── Play ────┘ Playing ── end ─► Next queue item / Completed

## 12.3. MVP player funkcije

Play, pause, stop, next, previous.

Seek unutar dostupnog raspona.

Volume i mute.

Queue add/remove/reorder/clear.

Repeat none/one/all i deterministic shuffle.

Media keys i osnovni OS now-playing metadata.

Resume posljednjeg queuea nakon restarta.

Podrška za MP3, FLAC, Ogg/Vorbis, Opus, WAV, AAC/M4A prema capability testu media enginea.

Error state po stavci bez rušenja cijelog playera.

## 12.4. Play while downloading

Ova funkcija nije mrežni streaming servis. Downloader i dalje stvara lokalnu .incomplete datoteku; player je otvara tek kada ima dovoljno podataka. Funkcija mora biti eksperimentalna dok svaki codec ne prođe testove.

Capability matrica određuje podržava li format čitanje rastuće datoteke.

Minimalni početni buffer računa se kao max(configured seconds × procijenjeni bitrate, minimal bytes).

Player smije seekati samo unutar buffered rangea.

Ako download speed padne ispod playback ratea, stanje prelazi u Buffering.

Promjena kandidata zatvara media source, čisti stari buffer i ponovno ulazi u ResolvingSource.

Ako format nije progressive-safe, playback počinje tek nakon potpunog downloada.

Nedovršena datoteka se ne indeksira kao trajna library datoteka.

# 13. API i događaji

Postojeći /api/jobs i /api/workflows endpointovi ostaju radi kompatibilnosti. Novi UI koristi verzionirani application API pod /api/v1. Backend se po defaultu veže samo na 127.0.0.1 i zahtijeva session token koji desktop proces dobiva pri pokretanju daemona.

## 13.1. Glavni endpointi

| Područje | Endpointi |
| --- | --- |
| System | • GET /api/v1/system/info • GET /api/v1/system/health • GET /api/v1/system/capabilities • POST /api/v1/system/shutdown |
| Onboarding | • GET /api/v1/onboarding/state • POST /api/v1/onboarding/complete • POST /api/v1/onboarding/test-soulseek |
| Accounts | • GET /api/v1/accounts • POST /api/v1/accounts/{provider}/authorize • GET /api/v1/accounts/{provider}/callback • DELETE /api/v1/accounts/{id} |
| Providers | • GET /api/v1/providers • GET /api/v1/providers/{provider}/capabilities |
| Playlists | • GET /api/v1/playlists • POST /api/v1/playlists/import • POST /api/v1/playlists/{id}/sync • POST /api/v1/playlists/{id}/resolve • POST /api/v1/playlists/{id}/download |
| Playlist items | • PATCH /api/v1/playlist-items/{id} • POST /api/v1/playlist-items/{id}/resolve • POST /api/v1/playlist-items/{id}/choose-match • POST /api/v1/playlist-items/{id}/download |
| Library | • GET /api/v1/library/tracks • GET /api/v1/library/albums • POST /api/v1/library/roots • POST /api/v1/library/scan • POST /api/v1/library/tracks/{id}/relink |
| Downloads | • GET /api/v1/downloads • POST /api/v1/downloads/{id}/cancel • POST /api/v1/downloads/{id}/next-candidate • POST /api/v1/downloads/{id}/retry |
| Player | • GET /api/v1/player/state • GET /api/v1/player/queue • POST /api/v1/player/play • POST /api/v1/player/pause • POST /api/v1/player/seek • POST /api/v1/player/queue/items |
| Settings | • GET /api/v1/settings • PATCH /api/v1/settings • GET /api/v1/profiles |

## 13.2. SignalR događaji

system.backend-state-changed provider.authorization-changed provider.sync-progress playlist.sync-completed playlist.item-state-changed playlist.resolution-progress library.scan-progress library.file-changed search.results-updated download.state-changed download.progress player.state-changed player.position-changed player.buffer-changed notification.created

Svaki event envelope mora sadržavati EventId, EventType, OccurredAtUtc, CorrelationId, WorkflowId nullable, EntityId nullable, Sequence i Payload. Klijent mora moći nakon reconnecta dohvatiti autoritativni snapshot; eventovi nisu jedini source of truth.

# 14. Desktop UI/UX specifikacija

## 14.1. Navigacija

Sidebar Home Search Playlists Library Downloads Accounts Settings Persistent bottom player artwork ¦ title/artist ¦ previous ¦ play/pause ¦ next progress ¦ volume ¦ queue ¦ expanded player

## 14.2. Onboarding

Welcome i kratko objašnjenje da aplikacija koristi lokalne datoteke/Soulseek, a vanjske servise samo za playliste.

Odabir download direktorija i library root direktorija.

Soulseek prijava ili konfiguracija postojećeg accounta; credential test.

Odabir default quality profila.

Opcionalno povezivanje Spotify/YouTube računa; Bandcamp prikazuje Import public URL, ne Connect.

AGPL, privatnost i legal use potvrda bez zastrašujućeg wall-of-texta.

Završni health check: daemon, baza, write permissions, Soulseek status i audio engine.

## 14.3. Playlist detail ekran

| Zona | Sadržaj |
| --- | --- |
| Header | Cover, naziv, provider badge, zadnji sync, broj stavki, Resolve, Download missing, Play available. |
| Filter bar | All, Available, Missing, Downloading, Review, Failed; search unutar playliste. |
| Track row | Pozicija, naslov/artist/album, source badge, duration, resolution status, quality, akcijski menu. |
| Bulk selection | Resolve, download, apply profile, retry, skip, remove local-only. |
| Review drawer | Local match i Soulseek kandidati s jasnim scoreom, formatom, bitrateom, userom i brzinom. |
| Progress | Ukupni resolved/downloaded/failed brojevi i aktivni workflow status. |

## 14.4. Obavezni UI stateovi

Loading skeleton, empty, disconnected, unauthorized, rate-limited, partial success i retryable error.

Backend starting/restarting banner bez blokiranja cijelog prozora.

Provider quota/approval upozorenje s razumljivim tekstom.

Soulseek offline status i čekanje reconnecta.

Nema generičkog “Something went wrong” bez correlation ID-a i akcije za copy diagnostics.

Svaka destructive akcija mora navesti briše li samo zapis ili i fizičku datoteku.

## 14.5. Accessibility i shortcuts

Sve funkcije moraju biti dostupne tipkovnicom.

Vidljiv focus state i minimalan kontrast prema WCAG AA gdje je primjenjivo.

Space: play/pause kada fokus nije u inputu; Ctrl+L: global search; Ctrl+K: command palette; Ctrl+, Settings.

Media keys moraju raditi neovisno o fokusu prozora.

Screen-reader label za status ikone; status se ne prenosi samo bojom.

# 15. Sigurnost, privatnost i operativna pravila

## 15.1. Lokalni API

Bind default isključivo na loopback.

Daemon pri startu generira 256-bitni session token i zapisuje ga u file s user-only permissions ili siguran IPC handshake.

Desktop šalje token u Authorization headeru; Swagger/OpenAPI UI nije izložen u release buildu osim ako je developer mode uključen.

Remote bind je post-MVP i zahtijeva poseban authentication ADR.

CORS nije univerzalno otvoren; dopušten je samo desktop origin/loopback model koji je stvarno potreban.

## 15.2. File-system sigurnost

Remote Soulseek filename nikad ne postaje putanja bez sanitizacije i canonical path provjere.

Output path mora ostati unutar konfiguriranog root direktorija.

Symlink i junction traversal mora biti testiran na podržanim OS-ovima.

Brisanje datoteke koristi recycle/trash kada je moguće ili eksplicitnu potvrdu za permanent delete.

Library scan preskače system directories i ne slijedi symlinkove po defaultu.

## 15.3. Privatnost i logovi

Telemetry je isključena po defaultu.

Logovi ne smiju sadržavati provider tokene, OAuth code, Soulseek lozinku, puni Authorization header ni privatne playlist URL parametre.

Diagnostics export mora imati redaction korak i korisniku prikazati što se izvozi.

External provider raw metadata zadržava se samo koliko je potrebno za sync i troubleshooting.

Disconnect account akcija briše secret i omogućuje brisanje provider snapshot podataka bez brisanja lokalne glazbe.

# 16. Konfiguracija i profili

Postojeći Sockseek config/profiles sustav ostaje izvor engine i download kvalitete. Nova baza čuva UI, library, account i player postavke. U prvoj fazi ne treba migrirati cijeli legacy config u SQLite.

| Vrsta postavke | Source of truth |
| --- | --- |
| Soulseek engine credentials i concurrency | Existing Sockseek config, kasnije ISecretStore + DB UI editor. |
| Download/search quality profiles | Existing profile catalog; UI ih dohvaća kroz API. |
| Download output paths | Existing DownloadSettings uz UI editor i validaciju. |
| Library roots | SQLite. |
| Provider accounts i sync | SQLite + ISecretStore. |
| Player preferences | SQLite. |
| UI theme/layout | Desktop local settings ili SQLite per profile. |

# 17. Testna strategija

| Razina | Obuhvat | Alati / pristup |
| --- | --- | --- |
| Unit | Domain score, state transitions, sync diff, queue logic, path safety. | MSTest postojeći standard ili jedan konsolidirani framework; bez mreže. |
| Integration | EF migracije, provider HTTP adapteri, daemon auth, player adapter. | Temp SQLite, fake HTTP server, fixture odgovori. |
| Contract | OpenAPI i provider DTO mapping. | Snapshot tests; backward compatibility za legacy API. |
| Core parity | Local/remote gateway rezultat isti kao postojeći CLI backend. | Existing mock Soulseek client i parity testovi. |
| UI component | ViewModel commands, loading/error state, list virtualizacija. | Avalonia headless tests. |
| E2E | Onboarding, import, resolve, download, playback, restart. | Packaged daemon + desktop test harness i mock providers. |
| Performance | 10k/100k library entries, velika playlista, veliki Soulseek result set. | BenchmarkDotNet i deterministic fixtures. |
| Security | Token redaction, traversal, auth, secret deletion. | Automated adversarial integration tests. |

## 17.1. Minimalna test matrica

Windows 11 x64: obavezni MVP target.

Ubuntu LTS x64: obavezni prije beta releasea.

macOS arm64: build i smoke test prije označavanja cross-platform stable.

SQLite upgrade iz svake javne release verzije.

MP3, FLAC, Ogg, Opus, WAV, AAC/M4A player fixtures.

Provider response fixtures za pagination, token expiry, 401, 403, 429 i malformed item.

Soulseek disconnect tijekom searcha i downloada.

Aplikacija restartana tijekom active download workflowa.

# 18. CI/CD i packaging

## 18.1. CI pipeline

restore -> build Release -> unit tests -> integration tests -> architecture tests -> OpenAPI drift check -> UI build/headless tests -> dependency/license scan -> package smoke build -> artifacts

Central Package Management za nove projekte; package versions se ne rasipaju po csproj datotekama.

NuGet lock files ostaju uključeni.

Generated files moraju se provjeravati za drift u CI-u.

Release build je self-contained za ciljani RID.

VLC/native media dependency pakira se po OS-u i evidentira u third-party notices.

Docker nije glavni desktop distribution mehanizam; Dockerfile se ipak ažurira za headless daemon.

## 18.2. Desktop package

Sockseek.Desktop executable i self-contained daemon executable.

Installer kreira user-level data/config/log directories.

Single-instance lock i deep-link/loopback OAuth callback handling.

Auto-update nije uključen dok signature i rollback nisu definirani.

Database backup prije updatea koji sadrži migraciju.

About, license, source link i version/commit metadata.

# 19. Strategija migracije iz postojećeg forka

## 19.1. Faze

| Faza | Opis | Rizik koji se izbjegava |
| --- | --- | --- |
| A - Freeze baseline | Tag, upstream sync, CI green, dokumentirani API snapshot. | Razvoj na zastarjeloj ili neponovljivoj osnovi. |
| B - Gateway | Novi Application sloj poziva postojeći daemon/Core kroz adapter. | Direktno vezanje UI-ja uz mutable Job objekte. |
| C - Persistence | Dodavanje SQLite modela bez mijenjanja engine configa. | Velika migracija više sustava odjednom. |
| D - UI vertical slice | Search -> candidate -> download -> local playback. | Godinama građen UI bez funkcionalnog end-to-end toka. |
| E - Provider imports | Spotify/YouTube/Bandcamp/MusicBrainz jedan po jedan. | Zajednički provider mega-abstraction prije stvarnih potreba. |
| F - Hardening | Security, packaging, legal i compliance. | Javni release neprovjerenog klijenta. |

## 19.2. Backward compatibility

Postojeće CLI naredbe i config opcije ostaju funkcionalne tijekom MVP razvoja.

Legacy API endpointovi se ne uklanjaju; novi API dobiva /api/v1 prefix.

Existing job DTO-i se ne koriste kao persistence model.

Novi player i provider slojevi ne smiju se uvlačiti u Sockseek.Core.

Breaking change zahtijeva BREAKING.md zapis, migration note i major/minor odluku prema projektu.

# 20. Plan razvoja po sprintovima

Plan pretpostavlja sprintove od približno dva tjedna, ali Codex ne smije vezati kvalitetu uz kalendarski rok. Svaki sprint mora završiti mergeabilnim vertikalnim rezultatom, zelenim testovima i dokumentacijom. Sprint se smije podijeliti u više PR-ova, ali ne smije spojiti više budućih sprintova u jedan nekontrolirani refactor.

| Sprint | Tema | MVP milestone |
| --- | --- | --- |
| 0 | Baseline, upstream i AGPL odluke | Reproducibilna osnova |
| 1 | Arhitekturni foundation | Novi slojevi i CI |
| 2 | Soulseek gateway i lokalni API security | Stabilna granica prema engineu |
| 3 | Domain i SQLite persistence | Trajni katalog/playlist model |
| 4 | Avalonia desktop shell | Pokretljiv UI + daemon |
| 5 | Soulseek search/download UI | Prvi end-to-end download |
| 6 | Lokalna library | Indeksirana glazba |
| 7 | Player MVP | Lokalna reprodukcija |
| 8 | Play while downloading | Progressive Soulseek playback |
| 9 | Provider framework i secret store | Sigurne integracije |
| 10 | Spotify playlist import | Prvi account provider |
| 11 | YouTube playlist import | Drugi account provider |
| 12 | Bandcamp + MetaBrainz | URL import i metadata |
| 13 | Unified playlist resolution | Cijela imported playlista -> player/downloader |
| 14 | Packaging, legal i security hardening | Release candidate |
| 15 | Performance, compliance i beta stabilizacija | Javna beta odluka |

## Sprint 0 - Baseline, upstream sync i AGPL setup

Cilj sprinta Stvoriti reproducibilnu, pravno i tehnički jasnu početnu točku prije funkcionalnih promjena.

Ovisnosti: Nema.

### Isporučivi rezultati

Tag baseline commita i fast-forward forka na pregledani upstream.

docs/adr/0001-agpl-product.md, 0002-local-first.md i 0003-provider-playlist-only.md.

Ažurirani README s novom product vizijom bez obećanja vanjskog streaminga.

CI baseline report i popis poznatih warninga.

### Implementacijski zadaci

Napraviti sigurnosnu kopiju grane i tag baselinea.

Sinkronizirati upstream u zasebnoj codex grani i pokrenuti puni test suite.

Provjeriti LICENSE, copyright i third-party licence.

Dodati docs/product-scope.md iz zaključanih odluka ovog dokumenta.

Dodati docs/provider-capability-matrix.md.

Ažurirati Docker issue jer baseline Dockerfile nije net10.0 kompatibilan.

### Acceptance kriteriji

master nije force-pushan.

dotnet build i svi postojeći testovi prolaze na sinkroniziranom baselineu.

Repo sadrži tri ADR-a i product scope.

Dokumentacija eksplicitno zabranjuje provider playback/download.

AGPL source/link zahtjevi nalaze se u release checklisti.

### Obavezni testovi

Puni postojeći test suite.

CI run na Linuxu.

Ručna provjera da legacy CLI help radi.

Izlazni artefakt sprinta PR koji samo stabilizira osnovu i dokumentira odluke; bez UI funkcionalnosti.

## Sprint 1 - Arhitekturni foundation

Cilj sprinta Dodati nove projekte i dependency granice bez promjene ponašanja postojećeg enginea.

Ovisnosti: Sprint 0.

### Isporučivi rezultati

Novi Domain, Application, Infrastructure, Integrations.Abstractions, Player i Desktop skeleton projekti.

Central package management i architecture tests.

Osnovni /api/v1/system/info i /health endpointi.

App correlation ID i structured error envelope.

### Implementacijski zadaci

Kreirati projekte i reference prema pravilima ovisnosti.

Dodati Result/Error tipove za application use caseove.

Uvesti IClock, IIdGenerator i IFileSystem apstrakcije gdje testabilnost to zahtijeva.

Dodati globalno exception mapiranje za novi API.

Dodati OpenAPI drift test.

Postaviti build za Desktop skeleton bez pokretanja enginea.

### Acceptance kriteriji

Domain nema package reference na EF, Avalonia, provider SDK ili Sockseek.Core.

Server vraća version, commit i capability snapshot.

Architecture tests padaju ako Desktop referencira Core.

Legacy API i CLI testovi ostaju zeleni.

### Obavezni testovi

Architecture dependency tests.

System endpoint integration test.

OpenAPI snapshot test.

Izlazni artefakt sprinta Solution koja se gradi s novim praznim slojevima i dokazanim dependency pravilima.

## Sprint 2 - Soulseek gateway i lokalni API security

Cilj sprinta Uvesti stabilnu application granicu prema postojećem engineu i zaštititi lokalni daemon.

Ovisnosti: Sprint 1.

### Isporučivi rezultati

ISoulseekEngineGateway i implementacija nad postojećim EngineSupervisor/API slojem.

Immutable JobSnapshot i EngineEventEnvelope modeli.

Local session-token autentikacija.

Gateway parity testovi.

### Implementacijski zadaci

Mapirati track search, album search, download, cancel i next-candidate.

Uvesti event coalescing za progress.

Dodati session token middleware samo za /api/v1 i osjetljive endpointove; health može imati ograničeni anonimni odgovor.

Ograničiti default bind na loopback.

Dodati correlation/workflow mapiranje.

Dodati fake gateway za application testove.

### Acceptance kriteriji

Novi slojevi ne primaju Core Job objekte.

Track search i download kroz gateway daju isti konačni rezultat kao legacy backend fixture.

Zahtjev bez session tokena dobiva 401.

Daemon nije dostupan preko LAN interfejsa u default konfiguraciji.

Cancel i next-candidate rade kroz novi API.

### Obavezni testovi

Local/remote parity tests.

Auth middleware integration tests.

Event serialization/reconnect tests.

Izlazni artefakt sprinta Stabilni gateway na kojem svi sljedeći sprintovi mogu graditi bez poznavanja Core internala.

## Sprint 3 - Domain model i SQLite persistence

Cilj sprinta Uvesti trajni kanonski katalog, playliste, provider snapshotove, local media zapise i migracije.

Ovisnosti: Sprint 1; može se paralelno završavati sa Sprintom 2 uz odvojene PR-ove.

### Isporučivi rezultati

Domain agregati i state enumovi.

EF Core DbContext i početna SQLite migracija.

Repository/use-case sloj za playliste i canonical tracks.

Database backup/migration runner.

### Implementacijski zadaci

Implementirati tablice iz poglavlja 8.

Dodati unique indekse i concurrency tokene.

Implementirati idempotentno spremanje ExternalPlaylist snapshotova.

Implementirati TrackIdentityService s exact match metodama i konfigurabilnim fuzzy pragovima.

Dodati migration backup prije promjene schema verzije.

Dodati seed samo za development fixture podatke.

### Acceptance kriteriji

Ponovljeni import istog snapshot-a ne duplicira podatke.

Brisanje ExternalAccounta ne briše LocalMediaFile niti CanonicalTrack koji imaju druge veze.

Migracija iz prazne i prethodne test baze prolazi.

Token vrijednosti ne postoje u DB schema/modelu.

### Obavezni testovi

SQLite repository integration tests.

Migration upgrade/backup tests.

Track matching fixture tests.

Concurrency/idempotency tests.

Izlazni artefakt sprinta Trajna lokalna baza spremna za UI, provider import i player queue.

## Sprint 4 - Avalonia desktop shell i daemon supervisor

Cilj sprinta Napraviti user-friendly desktop okvir koji automatski pokreće lokalni daemon i prikazuje njegovo stanje.

Ovisnosti: Sprintovi 1-2.

### Isporučivi rezultati

Avalonia app shell, sidebar, routing i design tokeni.

DesktopDaemonSupervisor i secure session handshake.

Home, Search, Playlists, Library, Downloads, Accounts i Settings prazne stranice.

Persistent bottom player placeholder.

### Implementacijski zadaci

Implementirati single-instance desktop proces.

Pokrenuti self-contained ili development daemon child process.

Čitati port/token preko sigurnog startup handshaka.

Implementirati API client i SignalR reconnect manager.

Uvesti theme, localization-ready resources i command palette skeleton.

Implementirati backend starting/restarting/disconnected UX.

### Acceptance kriteriji

Korisnik ne mora ručno pokretati daemon.

UI se oporavlja nakon kontroliranog restarta daemona.

Desktop nema referencu na Sockseek.Core ni DbContext.

Sve glavne stranice i navigation shortcuts rade.

Light/dark tema se pamti.

### Obavezni testovi

ViewModel unit tests.

Headless navigation tests.

Daemon start/restart integration test.

Session token handshake test.

Izlazni artefakt sprinta Instalabilni development shell povezan sa stvarnim lokalnim daemonom.

## Sprint 5 - Soulseek search i download UI

Cilj sprinta Isporučiti prvi puni vertikalni tok: search -> candidate -> download -> otvorena lokalna datoteka.

Ovisnosti: Sprintovi 2 i 4.

### Isporučivi rezultati

Search ekran s track/album modom.

Candidate list i album folder pregled.

Download queue ekran i notifications.

Cancel, retry i next-candidate akcije.

### Implementacijski zadaci

Mapirati quality profile i osnovne filtere u search request.

Virtualizirati veliki result list.

Prikazati user, slot, speed, format, bitrate, sample rate, bit depth i trajanje gdje postoje.

Dodati candidate review i explicit download action.

Prikazati workflow tree/detail drawer.

Dodati “Open file/folder” nakon uspjeha.

### Acceptance kriteriji

Korisnik može pretražiti i preuzeti pojedinačnu pjesmu bez CLI-ja.

Progress se ažurira bez blokiranja UI-ja.

Cancel i next candidate mijenjaju stvarni engine posao.

Greške imaju retry i correlation ID.

Veliki result list ne zamrzava UI.

### Obavezni testovi

Mock Soulseek E2E search/download.

Large result virtualization test.

Disconnect/reconnect tijekom downloada.

UI error-state tests.

Izlazni artefakt sprinta Prva korisna desktop verzija koja zamjenjuje CLI za pojedinačni download.

## Sprint 6 - Lokalna glazbena biblioteka

Cilj sprinta Indeksirati postojeću glazbu i omogućiti da imported playlist prvo koristi lokalne datoteke.

Ovisnosti: Sprintovi 3-4.

### Isporučivi rezultati

Library root management.

Background scan i file watcher.

Artist/album/track prikazi i lokalna pretraga.

LocalMediaFile -> CanonicalTrack matching.

### Implementacijski zadaci

Implementirati TagLib metadata reader i codec/property extraction.

Dodati scan checkpoint i progress evente.

Detektirati deleted/moved/modified datoteke.

Uvesti optional content hash kao low-priority background posao.

Implementirati duplicate grouping.

Dodati manual relink i rescan akcije.

### Acceptance kriteriji

Ponovljeni scan ne duplicira file zapise.

Promijenjeni tagovi se osvježavaju.

Obrisana datoteka postaje unavailable bez brisanja track identiteta.

10.000 track fixture se pretražuje i prikazuje bez zamrzavanja.

Playlist item s exact local matchom automatski postaje AvailableLocal.

### Obavezni testovi

Temp-directory scan integration tests.

Tag fixture tests.

Move/delete watcher tests.

10k performance benchmark.

Izlazni artefakt sprinta Funkcionalna lokalna biblioteka i source resolver za player.

## Sprint 7 - Lokalni player MVP

Cilj sprinta Reproducirati lokalne i dovršene Soulseek datoteke kroz stabilan player i trajni queue.

Ovisnosti: Sprint 6; Sprint 4 UI shell.

### Isporučivi rezultati

IMediaEngine adapter i PlaybackCoordinator.

Bottom player i expanded queue ekran.

Trajni queue i media key podrška.

Codec capability report.

### Implementacijski zadaci

Napraviti spike i odabrati LibVLCSharp ili drugi lokalni engine kroz ADR.

Implementirati player state machine.

Dodati queue persistence i deterministic shuffle.

Dodati seek, volume, repeat i error handling.

Dodati OS media session bridge po platformi.

Čitati cover art i now-playing metadata iz lokalne datoteke.

### Acceptance kriteriji

MP3, FLAC, Ogg, Opus, WAV i M4A fixture matrica ima dokumentirani rezultat.

Queue se vraća nakon restarta.

Jedan neispravan file ne ruši cijeli player.

Media keys rade na Windows targetu.

Player nikad ne pokušava provider audio URL.

### Obavezni testovi

Player state unit tests.

Codec fixture integration tests.

Queue persistence tests.

Long playback smoke test.

Izlazni artefakt sprinta Aplikacija je pun lokalni player za library i dovršene downloade.

## Sprint 8 - Play while downloading

Cilj sprinta Omogućiti kontroliranu reprodukciju djelomično preuzete Soulseek datoteke kada format i buffer to dopuštaju.

Ovisnosti: Sprintovi 5 i 7.

### Isporučivi rezultati

ProgressiveMediaSource i buffer state.

Codec capability matrix s feature flagom.

Buffering UI i seek ograničenja.

Fallback na playback nakon kompletnog downloada.

### Implementacijski zadaci

Povezati download progress s procjenom playable buffera.

Testirati growing-file ponašanje odabranog media enginea.

Implementirati početni buffer threshold.

Implementirati underrun i resume state.

Ograničiti seek na buffered range.

Obraditi candidate switch, cancel i failed incomplete file.

### Acceptance kriteriji

Podržani MP3 fixture počinje svirati prije završetka downloada.

Prespor download ulazi u Buffering i nastavlja bez corruptanja queuea.

Ne podržani format čeka complete.

Cancel zaustavlja playback i čisti privremeni source.

Nema indeksiranja incomplete filea kao konačne library stavke.

### Obavezni testovi

Controlled slow-stream tests.

Underrun/resume tests.

Cancel/switch candidate tests.

Codec-specific regression tests.

Izlazni artefakt sprinta Eksperimentalni, feature-flagged “Play while downloading” s jasnim fallbackom.

## Sprint 9 - Provider framework i secret store

Cilj sprinta Postaviti siguran i capability-driven temelj prije dodavanja stvarnih account providera.

Ovisnosti: Sprintovi 1, 3 i 4.

### Isporučivi rezultati

IPlaylistSourceProvider i capability registry.

OAuth coordinator s PKCE/state/loopback callbackom.

ISecretStore platform abstraction.

Accounts UI i provider status modeli.

### Implementacijski zadaci

Implementirati fake provider za E2E testove.

Implementirati Windows secret store; Linux/macOS adaptere planirati ili implementirati prema targetu.

Dodati provider HTTP pipeline s retry/429/backoff pravilima.

Dodati log redaction handler.

Implementirati connect/disconnect lifecycle i expired state.

UI mora capabilityjima sakriti nepodržane akcije.

### Acceptance kriteriji

Access i refresh token ne postoje u SQLiteu ni logovima.

PKCE state mismatch se odbija.

Fake provider može importirati i sinkronizirati playlistu.

Disconnect briše secret i account status se ažurira.

Bandcamp capability ne prikazuje Connect account.

### Obavezni testovi

OAuth callback adversarial tests.

Secret store integration tests.

Redaction tests.

Provider capability UI tests.

Izlazni artefakt sprinta Siguran provider framework spreman za Spotify i YouTube bez dupliciranja auth logike.

## Sprint 10 - Spotify playlist import

Cilj sprinta Omogućiti allowlistanim korisnicima povezivanje Spotify računa i uvoz/sinkronizaciju playlista bez Spotify playbacka.

Ovisnosti: Sprint 9.

### Isporučivi rezultati

Spotify PKCE adapter.

Playlist list/details import i pagination.

Development-mode/quota UX.

Spotify provider fixtures i sync testovi.

### Implementacijski zadaci

Registrirati minimalne readonly scopeove: playlist-read-private i playlist-read-collaborative; user-library-read samo ako se implementira saved tracks import.

Mapirati track, episode/unsupported item i unavailable item slučajeve.

Sačuvati ISRC, external ID, URL, artist, album, duration i artwork metadata.

Implementirati Copy i Mirror import.

Obraditi 401 refresh, 403 not allowlisted, 429 Retry-After i pagination.

Dodati “Open in Spotify” samo kao vanjski link, bez play kontrole.

### Acceptance kriteriji

Allowlistani korisnik vidi i uvozi svoje playliste.

Neallowlistani 403 ima razumljivu poruku o Spotify development modeu.

Ponovljeni sync ne duplicira stavke i čuva local resolution status.

Aplikacija nema Spotify player niti audio endpoint.

Disconnect briše credential i playlist snapshot ostaje kao lokalna kopija po korisničkoj odluci.

### Obavezni testovi

Recorded HTTP fixture tests.

Pagination, 401, 403, 429 tests.

Mirror sync diff tests.

UI no-playback assertion test.

Izlazni artefakt sprinta Spotify playlist source funkcionalan u ograničenom beta okruženju.

## Sprint 11 - YouTube playlist import

Cilj sprinta Povezati Google/YouTube račun i uvesti playlist metadata bez reprodukcije ili preuzimanja YouTube audija.

Ovisnosti: Sprint 9.

### Isporučivi rezultati

Google installed-app OAuth adapter.

YouTube playlist i playlistItems import.

Quota/pagination/error UX.

Policy guard testovi koji zabranjuju audio funkcije.

### Implementacijski zadaci

Koristiti readonly YouTube scope i system browser/loopback redirect.

Dohvatiti korisničke playliste autoriziranim mine=true zahtjevom.

Dohvatiti sve playlist items s paginationom.

Mapirati video ID, title, channel, duration ako je dostupna kroz dodatni batch lookup, thumbnail i URL.

Obraditi deleted/private/unavailable video kao unresolved metadata item.

Ne dodavati yt-dlp ni iframe/video player u novi UI.

### Acceptance kriteriji

Korisnik uvozi svoje YouTube playliste kao lokalne playliste.

Private/deleted stavke ostaju vidljive s jasnim statusom, bez crasha.

Nema YouTube audio, download ili background playback koda u novim projektima.

Token expiry i revoke vode account u ReauthorizationRequired.

### Obavezni testovi

OAuth fixture tests.

Playlist pagination tests.

Deleted/private item tests.

Static architecture/policy test koji zabranjuje download/playback metode u YouTube projektu.

Izlazni artefakt sprinta YouTube je potpuno podržan kao source playlista, bez audio policy rizika u aplikaciji.

## Sprint 12 - Bandcamp public URL i MetaBrainz metadata

Cilj sprinta Dodati službeno realan Bandcamp import put i MusicBrainz enrichment; jasno razdvojiti playlist source od metadata providera.

Ovisnosti: Sprintovi 3 i 9.

### Isporučivi rezultati

Bandcamp public URL importer iza nestabilnosti guardova.

MusicBrainz API client s limiterom i cacheom.

MBID/ISRC enrichment queue.

Opcionalni ListenBrainz ADR/prototype za korisničke playliste.

### Implementacijski zadaci

Bandcamp: validirati URL, dohvatiti javni album/track metadata i mapirati tracklistu; ne koristiti login/cookies.

Bandcamp parser izolirati iza adaptera i fixture HTML/JSON testova.

MusicBrainz: smislen User-Agent, globalni 1 req/s limiter, retry 503 i local cache.

Implementirati recording lookup po ISRC-u i fuzzy search samo kao enrichment, ne autoritativni auto-match bez scorea.

UI za MusicBrainz ne prikazuje “Connect account” za playlist import.

Napraviti ADR hoće li se ListenBrainz uključiti za MetaBrainz korisničke playliste u post-MVP fazi.

### Acceptance kriteriji

Javni Bandcamp album URL postaje lokalna playlista.

Promjena parsera ne ruši ostale providere; greška je lokalizirana na import.

Nema Bandcamp credentials/cookies pohranjenih u aplikaciji.

MusicBrainz nikad ne prelazi limiter u testiranom scheduleru.

MBID/ISRC se spremaju i koriste u TrackIdentityServiceu.

### Obavezni testovi

Bandcamp fixture parser tests.

MusicBrainz limiter/cache tests.

ISRC/MBID enrichment tests.

503/backoff tests.

Izlazni artefakt sprinta Bandcamp URL import i stabilan metadata enrichment bez lažnih account mogućnosti.

## Sprint 13 - Unified playlist resolution i bulk workflow

Cilj sprinta Spojiti provider import, lokalnu biblioteku, Soulseek search, download i player u jedan user-friendly playlist tok.

Ovisnosti: Sprintovi 5-12.

### Isporučivi rezultati

Playlist resolution orchestrator.

Bulk resolve/download/play UI.

Review queue za nejasne local/Soulseek matchove.

Trajni workflow recovery nakon restarta.

### Implementacijski zadaci

Za svaku stavku prvo provjeriti manual mapping, exact IDs i local library.

Batchati Soulseek submissione uz postojeće concurrency limite.

Povezati application PlaylistItem status s Core workflow/job snapshotovima.

Implementirati bulk pause/cancel/retry bez rušenja uspješnih stavki.

Implementirati Play available i Play from here; unresolved stavka može pokrenuti resolve-and-play workflow.

Sačuvati korisničke candidate odluke za budući sync.

Dodati summary: available, downloading, review, failed i skipped.

### Acceptance kriteriji

Spotify/YouTube/Bandcamp imported playlista može postati potpuno lokalno reproducibilna kroz biblioteku i Soulseek.

Restart tijekom bulk downloada ne gubi trajne rezultate; aktivni engine posao se korektno rehidrira ili označi za retry.

User review odluka ostaje nakon provider synca.

Play nikad ne kontaktira provider audio servis.

Partial success je jasno prikazan i moguće ga je nastaviti.

### Obavezni testovi

End-to-end imported playlist fixtures.

Restart/recovery tests.

Bulk cancel/retry tests.

Manual review persistence tests.

Provider-to-local/Soulseek source resolver tests.

Izlazni artefakt sprinta MVP glavni proizvod: vanjska playlista -> lokalni player/downloader.

## Sprint 14 - Packaging, pravne obavijesti i security hardening

Cilj sprinta Izraditi release candidate koji se sigurno instalira i ispunjava AGPL obveze.

Ovisnosti: Svi funkcionalni MVP sprintovi.

### Isporučivi rezultati

Windows self-contained installer; Linux package nakon Windows stabilnosti.

Ažurirani .NET 10 daemon Dockerfile.

About/License/Source UI.

Threat model, SBOM i dependency scan.

### Implementacijski zadaci

Pakirati Desktop, daemon, SQLite native i media native dependencies.

Implementirati user-data direktorije i upgrade backup.

Dodati log export s redactionom.

Dodati source commit/version u About i API info.

Dodati LICENSE i THIRD-PARTY-NOTICES u paket.

Auditirati file traversal, localhost auth, OAuth callback i secret deletion.

Dodati crash recovery i clean shutdown child procesa.

### Acceptance kriteriji

Čista Windows instalacija pokreće aplikaciju bez ručne .NET instalacije.

Update ne briše bazu, config ili glazbu.

About prikazuje AGPL, source link, version i commit.

Secrets nisu u log exportu.

Daemon nije otvoren prema LAN-u po defaultu.

SBOM i third-party notices dio su release artefakta.

### Obavezni testovi

Fresh install/upgrade/uninstall smoke tests.

Security integration tests.

License/source artifact checklist test.

Path traversal and symlink tests.

Izlazni artefakt sprinta Potpisan ili interno verificiran release candidate s kompletnim source/legal paketom.

## Sprint 15 - Performance, Soulseek compliance i beta stabilizacija

Cilj sprinta Odlučiti je li aplikacija spremna za javnu beta distribuciju i ukloniti najveće operativne rizike.

Ovisnosti: Sprint 14.

### Isporučivi rezultati

Performance report i optimizacije.

Soulseek client feature/compliance audit.

Public beta checklist i known limitations.

Crash/diagnostic feedback proces.

### Implementacijski zadaci

Testirati 100k library zapisa, 10k playlistu i velike Soulseek result setove.

Profilirati event traffic, DB queryje, image cache i UI virtualizaciju.

Auditirati postojeći Soulseek.NET/Sockseek feature set prema pravilima: search, wishlist, download, upload, chat, privileges i sharing.

Donijeti ADR: javni beta, zatvoreni beta ili dodatni compliance sprintovi.

Dokumentirati legal-use poruku i user responsibility bez impliciranja legitimnosti svakog sadržaja.

Definirati issue template, security reporting i reproducible diagnostics.

### Acceptance kriteriji

Nema nekontroliranog memory growtha u osmosatnom runu.

100k library search i virtualizirani prikaz zadovoljavaju definirani performance budget.

Postoji pisana Soulseek compliance odluka; javni release nije dopušten bez nje.

Svi provider rate-limit i token-expiry scenariji imaju recovery UX.

Release notes jasno navode ograničenja Spotify quota i Bandcamp/MusicBrainz mogućnosti.

### Obavezni testovi

Soak tests.

Large data benchmarks.

End-to-end failure matrix.

Packaged beta smoke test na ciljanim OS-ovima.

Izlazni artefakt sprinta Go/no-go dokument za javnu beta verziju i stabilan beta build ako su svi gateovi zadovoljeni.

# 21. Codex razvojni runbook

## 21.1. Obavezni postupak prije svakog sprinta

Pročitati ovaj dokument, docs/product-scope.md i sve prihvaćene ADR-ove.

Provjeriti da je lokalna grana sinkronizirana s masterom i da CI baseline prolazi.

Otvoriti branch codex/sprint-NN-short-name.

Napisati kratki implementation plan u docs/sprints/sprint-NN.md prije većeg koda.

Identificirati postojeće klase koje se ponovno koriste; ne duplicirati engine logiku.

Odrediti testove prije promjene javnog ugovora.

## 21.2. Pravila koda

Nullable reference types ostaju uključeni.

Svi I/O public async API-ji prihvaćaju CancellationToken.

Ne koristiti Task.Run za obični async I/O.

Ne uvoditi globalno mutable stanje u novim projektima.

DTO-i i eventi su immutable record tipovi gdje je praktično.

Provider SDK tipovi ne izlaze iz provider projekta.

DbContext ne izlazi iz Infrastructure projekta.

Desktop ViewModel ne poziva HttpClient direktno; koristi typed service/client.

Ne catchati Exception bez mapiranja/logiranja i očuvanja correlation ID-a.

Ne spremati raw exception s tokenima ili credentialima.

Svaka nova konfiguracijska opcija ima default, validaciju, dokumentaciju i test.

Svaki novi endpoint ima OpenAPI metadata, error contract i integration test.

## 21.3. Branch i PR pravila

Branch: codex/sprint-05-search-download-ui Commit primjeri: feat(search-ui): add track candidate list test(gateway): cover cancel and next candidate docs(adr): record local daemon auth decision PR mora sadržavati: - cilj i scope - arhitekturne odluke - test commands i rezultate - DB migracije - sigurnosne/licencne posljedice - screenshot ili GIF za UI promjene - poznata ograničenja - rollback plan kada mijenja persistence/packaging

## 21.4. Zabranjene prečice

Ne prepisivati DownloadEngine “jer je lakše” prije gateway/parity testova.

Ne povezivati Avalonia projekt direktno na Sockseek.Core.

Ne spremati OAuth token u appsettings.json, SQLite plain text ili log.

Ne dodavati YouTube/Spotify/Bandcamp audio URL ili download funkciju.

Ne koristiti authenticated Bandcamp scraping ili korisničke cookies.

Ne pretpostavljati da MusicBrainz account sadrži playliste.

Ne mijenjati AGPL licencu ili skrivati source link.

Ne izlagati daemon na 0.0.0.0 po defaultu.

Ne uvoditi novi UI framework, bazu ili media engine bez ADR-a.

Ne spajati fuzzy match ispod AutoMatchThreshold bez korisnikove potvrde.

## 21.5. Standardni lokalni commands

dotnet restore dotnet build -c Release dotnet test -c Release --no-build dotnet test Sockseek.Application.Tests -c Release dotnet test Sockseek.E2E.Tests -c Release dotnet run --project Sockseek.Server -- daemon dotnet run --project Sockseek.Desktop # prije PR-a dotnet format --verify-no-changes # samo kada je repo konfiguracija stabilna # generiraj/provjeri OpenAPI prema postojećem build targetu

# 22. Globalni Definition of Done

| Kategorija | Sprint je gotov samo ako |
| --- | --- |
| Build | Release build svih projekata prolazi bez novih nedokumentiranih warninga. |
| Tests | Svi postojeći i novi relevantni testovi prolaze; flaky test se ne ignorira bez issuea. |
| Architecture | Dependency pravila nisu prekršena; nema provider/Core tipova u UI/Domain sloju. |
| API | OpenAPI je ažuriran; error i auth ponašanje testirano. |
| Persistence | Migracija, backup i upgrade test postoje kada se schema mijenja. |
| Security | Nema secreta u logovima/DB-u; novi inputi imaju validaciju. |
| UI | Loading, empty, error, disconnected i accessibility stateovi su implementirani. |
| Performance | Nema očitog N+1 ili nevirtualizirane velike liste; budget provjeren gdje je relevantno. |
| Docs | Sprint dokument, ADR i user-facing dokumentacija ažurirani su u istom PR-u. |
| License | Nove third-party ovisnosti evidentirane; AGPL obavijesti ostaju. |
| Review | PR opis sadrži reprodukciju, test rezultate i poznata ograničenja. |

# 23. MVP i javni release gateovi

## 23.1. MVP feature complete

Onboarding i lokalni daemon rade bez CLI koraka.

Manual Soulseek search/download i lokalni player rade.

Lokalna biblioteka se indeksira.

Spotify i YouTube importiraju playliste u podržanom test okruženju.

Bandcamp public URL import i MusicBrainz enrichment rade.

Imported playlist se može resolveati, bulk downloadati i reproducirati lokalno.

Nema provider playback/download funkcija.

## 23.2. Public beta gate

Sprintovi 14 i 15 završeni.

Soulseek compliance ADR dopušta planirani način distribucije.

AGPL source i legal artefakti dostupni su za točan build.

Windows installer i barem Linux package imaju smoke test.

Secret storage i localhost auth prošli su security testove.

Provider quota i approval ograničenja jasno su prikazana korisniku.

Nema poznatog gubitka podataka ili korupcije library/playlist baze.

# 24. Post-MVP backlog

ListenBrainz account, playliste, history i scrobbling.

Gapless playback, ReplayGain, crossfade samo između lokalnih datoteka.

Tag editor i batch metadata correction.

Remote-control web/mobile companion koji ne pokreće Soulseek klijent na mobilnom uređaju.

Multi-device local network sync uz eksplicitnu autentikaciju.

Lyrics provider s posebnim licencnim pregledom.

Waveform i audio analysis cache.

Soulseek sharing/upload/wishlist/chat proširenja ako compliance audit to zahtijeva.

Plugin SDK za nove playlist source providere bez pristupa player internalsima.

Public playlist sharing unutar aplikacije bez dijeljenja audio datoteka.

# 25. Početni prompt za Codex

Sljedeći prompt može se dati Codexu nakon što su ovaj dokument i izvedeni ADR-ovi dodani u repozitorij:

Radi na repozitoriju k33zo33/sockseek. Prvo pročitaj: - docs/product-scope.md - docs/provider-capability-matrix.md - docs/adr/0001-agpl-product.md - docs/adr/0002-local-first.md - docs/adr/0003-provider-playlist-only.md - tehničku specifikaciju Sockseek UI. Implementiraj isključivo Sprint 0. Zaključane odluke: - vanjski servisi služe samo za uvoz/sinkronizaciju playlista i metapodataka; - nema Spotify/YouTube/Bandcamp playbacka ili downloada; - sav playback dolazi iz lokalne biblioteke ili Soulseek downloada; - projekt ostaje GNU AGPL v3; - postojeći Sockseek engine se ne prepisuje; - legacy CLI i API moraju ostati funkcionalni. Prije izmjene koda: 1. provjeri granu, remoteove i baseline commit; 2. pokreni restore/build/test; 3. napiši docs/sprints/sprint-00.md s planom; 4. ne force-pushaj master. Na kraju: - pokreni puni test suite; - sažmi izmjene, test rezultate, rizike i sljedeći sprint; - otvori PR s jasnim rollback planom.

# 26. Traceability matrica

| Zahtjev | Primarni sprintovi | Dokaz prihvata |
| --- | --- | --- |
| User-friendly desktop UI | 4, 5, 13 | E2E onboarding/search/playlist flow i UI screenshots. |
| Spotify playlist source | 9, 10 | OAuth/import/sync fixture i live allowlist smoke test. |
| YouTube playlist source | 9, 11 | mine=true import, pagination i deleted item test. |
| Bandcamp source | 12 | Public URL fixture import; no credential test. |
| MusicBrainz metadata | 12 | Rate-limit/cache i ISRC/MBID enrichment test. |
| Soulseek downloader | 2, 5, 13 | Gateway parity i E2E download. |
| Full local player | 7 | Codec matrix i queue persistence. |
| Play while downloading | 8 | Slow-stream/underrun/cancel tests. |
| Local library | 6 | Scan/watcher/10k performance tests. |
| AGPL path A | 0, 14 | LICENSE/About/source/release artifact checklist. |
| Existing fork as base | 0-2 | Baseline tag, upstream sync i adapter parity. |
| No external-service streaming | 0, 9-12, 13 | Provider contracts bez playback/download metoda i architecture tests. |

# 27. Izvori i referentni dokumenti

## 27.1. Codebase reference - baseline fork

| Oznaka | Referenca |
| --- | --- |
| C1 | Sockseek.sln - postojeća solution struktura. |
| C2 | Sockseek.Core/DownloadEngine.cs - engine orkestracija, queue, cancellation i job processing. |
| C3 | Sockseek.Core/Jobs/Job.cs, SongJob.cs, AlbumJob.cs, AggregateJob.cs - postojeći domenski job model. |
| C4 | Sockseek.Core/Services/Searcher.cs i SearchProjection/ResultSorter.cs - pretraga i rangiranje. |
| C5 | Sockseek.Core/Services/Downloader.cs - incomplete file, retry, progress i resume. |
| C6 | Sockseek.Core/Extractors/* - Spotify, YouTube, Bandcamp, MusicBrainz, CSV i ostali extractori. |
| C7 | Sockseek.Api/Client/SockseekApiClient.cs - postojeći typed daemon client. |
| C8 | Sockseek.Server/ServerHost.cs i EngineSupervisor.cs - REST/SignalR daemon i state management. |
| C9 | Sockseek.Core/Services/FileManager.cs, TrackSkipper.cs i M3uEditor.cs - output/library/index ponašanje. |
| C10 | LICENSE - GNU Affero General Public License v3. |

## 27.2. Vanjski službeni izvori

R1 - Spotify authorization i PKCE za desktop aplikacije: https://developer.spotify.com/documentation/web-api/concepts/authorization

R2 - Spotify Authorization Code with PKCE: https://developer.spotify.com/documentation/web-api/tutorials/code-pkce-flow

R3 - Spotify quota modes i development-mode ograničenja: https://developer.spotify.com/documentation/web-api/concepts/quota-modes

R4 - YouTube Data API playlists.list (mine=true): https://developers.google.com/youtube/v3/docs/playlists/list

R5 - Google OAuth 2.0 for iOS & Desktop Apps: https://developers.google.com/identity/protocols/oauth2/native-app

R6 - MusicBrainz API: https://musicbrainz.org/doc/MusicBrainz_API

R7 - MusicBrainz API rate limiting i User-Agent pravila: https://musicbrainz.org/doc/MusicBrainz_API/Rate_Limiting

R8 - Bandcamp API access: https://bandcamp.com/developer

R9 - Soulseek rules: https://www.slsknet.org/news/node/681

## 27.3. Napomena o promjenjivim pravilima

Provider API pravila, quota ograničenja i OAuth zahtjevi mogu se promijeniti. Prije implementacije svakog provider sprinta Codex mora ponovno provjeriti službenu dokumentaciju i zapisati datum provjere u docs/providers/<provider>.md. Ako se službena pravila razlikuju od ove specifikacije, ne implementira se riskantna funkcija; otvara se ADR za novu odluku.

# 28. Konačna implementacijska direktiva

Što Codex treba izgraditi Novu cross-platform desktop aplikaciju oko postojećeg Sockseek daemona: vanjski servisi uvoze playliste i metapodatke, aplikacija ih pretvara u lokalne playlist stavke, povezuje ih s lokalnom bibliotekom ili Soulseek kandidatima, preuzima nedostajuću glazbu i reproducira isključivo lokalne/Soulseek datoteke.

Ne radi big-bang rewrite.

Prvo stabilizira baseline i gradi gateway.

Zatim dodaje persistence, UI, library i player.

Provider integracije dolaze tek nakon sigurnog auth/secret frameworka.

Unified playlist workflow dolazi kada svi temeljni dijelovi rade odvojeno.

Javni release dolazi tek nakon packaging, security, AGPL i Soulseek compliance gateova.